**NED UNIVERSITY OF ENGINEERING & TECHNOLOGY, KARACHI**

**Department of Software Engineering**

**FYP Progress Report**

|  |
| --- |
| **Reporting Period: From 1-January-2021 to 28-February-2021** |
| **Project Title: OBEaaS (Outcome Based Education as a Service)** |
| **Group Members:**   1. **Aqib Mukhtar (Group Lead)** 2. **Abdul Rehman Fayyaz** 3. **Muhammad Uzair** |
| **Brief Project Overview:**  OBEaaS aims to provide a digitalized approach for the process of assigning marks and maintaining the academic records of the students on the guidelines of the OBE system. The idea behind the project is to manage the workload of teachers and also facilitate students to get real-time feedback upon assessments i.e. students can easily check their progress on assessment and CLO basis.  The scope of our work is specific i.e. to provide digitalization. OBEaaS is a service that allows users to manage the amount of work in an organized and uniform way. Our specific approach can also be transformed into a generalized approach that we can also integrate our service with the already existing portals in the universities. |
| **Current Status:**     * **Accomplishments**   We have accomplished following milestones during this period:   1. Database Procedures for Teachers 2. Database Procedures for Students 3. Database Procedures for Admin  * **Problem Areas (Challenges):**   According to our Gantt chart we were supposed to complete database procedures by the end of February. However, it requires two additional weeks, that is, we will complete them by the second week of March, 2021. The main reason is that while making Gantt chart, we assumed that semester will be of 16 weeks. But in reality it was of 14 weeks, due to which we were unable to provide consistent effort for 4 weeks. This inconsistency has caused the development of database procedures to expand to 6 weeks. |
| **Issues:**  **Technical Issues**  (Not Applicable)  **Management Issues**  (Not Applicable) |
| **Comments of the Internal Advisor:**    **\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**    **Marks (out of 20): \_\_\_\_\_\_\_\_\_\_\_\_**      **Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Signature (Internal Advisor):** |

**Instructions:**

* The Sequence of Headings should remain same and the Fonts and Style should be accordingly followed.
* Revised Gantt Chart of your project timeline must be attached.
* Report should be submitted to FYP Supervisor who will be responsible to send it to FYP coordinator after writing his/her remarks and signature.